**Sprint Backlog, Iteration # 1**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **User story** | **Task** | **Responsible** | **Assigned to** | **Estimated effort (hours)** | **Priority**  **(A - E)** |
| As a developer, I would like to have an idea of how the product should look like. | Describe the target customer | Bart | Bart, Tabe | 1 | A |
| Describe customer needs | Bart | Bart, Tabe | 1 | A |
| Describe possible features (MoSCoW) | Bart | Bart, Tabe | 2 | A |
| As a developer, I want to know how to approach the project in order to fulfill our plans | Create Roadmap/ initial release plan (Product Planning) | Thomas | Thomas, Steven | 2 | A |
| Prioritize specific features  (Product Planning) | Thomas | Thomas, Steven | 1 | A |
| Set minimal requirements per task (definition of done) | Tim | Tim, Thomas | 1 | A |
| As a developer, I would like to use tools to maintain code quality. | Configure Checkstyle | Steven | Steven, Tim | 1 | C |
| Configure PMD | Steven | Steven, Tim | 1 | C |
| Configure Travis | Steven | Steven, Tim | 1 | B |
| As a user, I would like an easy, intuitive GUI. | Create a draft of the GUI | Tim | Tim | 1 | B |
| As a developer, I would like to know which APIs are available. | Research APIs for controlling the cameras. | Tabe | Everyone | 2 | A |

Context Project: Multimedia Services

Group: Team Free Pizza